01Project Integration Management Processes

- Develop the project charter:

Work with stakeholders to create the document that formally authorizes a project charter.

- Develop the preliminary project scope statement:

Work with stakeholders, especially users of the project’s products, services, or results, to develop the high-level scope requirements and create a preliminary project scope statement.

- Develop the project management plan:

Coordinate all planning efforts to create a consistent, coherent document—the project management plan.

- Direct and manage project execution:

Carry out the project management plan by performing the activities included in it.

- Monitor and control the project work:

Oversee project work to meet the performance objectives of the project.

- Perform integrated change control:

Coordinate changes that affect the project’s deliverables and organizational process assets.

- Close the project:

Finalize all project activities to formally close the project.

02 Project Scope Management Processes

- Scope planning:

Deciding how the scope will be defined, verified, and controlled.

- Scope definition:

Reviewing the project charter and preliminary scope statement and adding more information as requirements are developed and change requests are approved.

- Creating the WBS:

Subdividing the major project deliverables into smaller, more manageable components.

- Scope verification:

Formalizing acceptance of the project scope.

- Scope control:

Controlling changes to project scope.

03Project Time Management Processes

- Activity definition:

Identifying the specific activities that the project team members and stakeholders must perform to produce the project deliverables.

- Activity sequencing:

Identifying and documenting the relationships between project activities.

- Activity resource estimating:

Estimating how many resources a project team should use to perform project activities.

- Activity duration estimating:

Estimating the number of work periods that are needed to complete individual activities.

- Schedule development:

Analyzing activity sequences, activity resource estimates, and activity duration estimates to create the project schedule.

- Schedule control:

Controlling and managing changes to the project schedule.

04 Project Cost Management Processes

- Cost estimating:

Developing an approximation or estimate of the costs of the resources needed to complete a project.

- Cost budgeting:

Allocating the overall cost estimate to individual work items to establish a baseline for measuring performance.

- Cost control:

Controlling changes to the project budget.

05 Project Quality Management Processes

- Quality planning:

Identifying which quality standards are relevant to the project and how to satisfy them.

- Quality assurance:

Periodically evaluating overall project performance to ensure the project will satisfy the relevant quality standards.

- Quality control:

Monitoring specific project results to ensure that they comply with the relevant quality standards.

06 Project Human Resource Management Processes

- Human resource planning:

Identifying and documenting project roles, responsibilities, and reporting relationships.

- Acquiring the project team:

Getting the needed personnel assigned to and working on the project.

- Developing the project team:

Building individual and group skills to enhance project performance.

- Managing the project team:

- Tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance.

07 Project Communications Management Processes

•	Communications planning:

Determining the information and communications needs of the stakeholders.

•	Information distribution:

Making needed information available to project stakeholders in a timely manner.

•	Performance reporting:

Collecting and disseminating performance information, including status reports, progress measurement, and

forecasting.

•	Managing stakeholders:

Managing communications to satisfy the needs and expectations of project stakeholders and to resolve issues.

08 Project Risk Management Processes

- Risk management planning:

Deciding how to approach and plan the risk management activities for the project.

- Risk identification:

Determining which risks are likely to affect a project and documenting the characteristics of each.

- Qualitative risk analysis:

Prioritizing risks based on their probability and impact of occurrence.

- Quantitative risk analysis:

Numerically estimating the effects of risks on project objectives.

- Risk response planning:

Taking steps to enhance opportunities and reduce threats to meeting project objectives.

- Risk monitoring and control:

Monitoring identified and residual risks, identifying new risks, carrying out risk response plans, and evaluating the effectiveness of risk strategies throughout the life of the project.

09 Project Procurement Management Processes

- Planning purchases and acquisitions:

Determining what to procure, when, and how.

- Planning contracting:

Describing requirements for the products or services desired from the procurement and identifying potential

sources or sellers (contractors, suppliers, or providers who provide goods and services to other organizations).

- Requesting seller responses:

Obtaining information, quotes, bids, offers, or proposals from sellers, as appropriate.

- Selecting sellers:

Choosing from among potential suppliers through a process of evaluating potential sellers and negotiating the

contract.

- Administering the contract:

Managing the relationship with the selected seller.

- Closing the contract:

Completing and settling each contract, including resolving any open items.